## Product Requirements Document: Project Vita

### AI-Powered Health Monitoring System V1.0

| Version | Date | Author | Status | Changes |
| --- | --- | --- | --- | --- |
| 1.0 | 26-Oct-2023 | Hassan Ahmad Tijani |  | Initial version approved for development kick-off. |

### 1. Introduction & Vision

Vision: To empower individuals to take proactive control of their health by providing accessible, real-time insights derived from their personal wearable data.

Product Overview: Project Vita is an AI-powered web application that connects to user health data sources, analyzes key biometrics to detect meaningful anomalies, and provides clear, actionable recommendations. The initial version (V1.0) will focus on delivering a core, stable experience for a single user persona, proving the viability of our data processing and anomaly detection pipeline.

### 2. The Problem

Wearable device users collect vast amounts of health data (heart rate, sleep, etc.), but this data is often presented in simple graphs with little context. Users lack the tools to understand what this data means for their health, identify concerning patterns, or know what actions to take in response. They can see the "what," but not the "so what."

### 3. User Persona & User Stories

Persona: "Health-Conscious Alex" (30-45 years old)

- Bio: A tech-savvy professional who uses a wearable to track fitness and general wellness.

- Goals: Wants to understand trends in their health, be alerted to potential issues early, and receive simple, evidence-based advice to improve their well-being.

- Frustrations: Feels their current health app shows data but doesn't provide intelligence or actionable insights.

Key User Stories for V1.0:

- (US-01) Data Connection: As Alex, I want to connect my health data source easily so the system can start monitoring my metrics without manual data entry.

- (US-02) Dashboard View: As Alex, I want to see a clean dashboard with my key health metrics (Heart Rate, SpO2, Sleep, Activity) for today so I can get a quick snapshot of my status.

- (US-03) Anomaly Alert: As Alex, I want to be clearly notified when the system detects a significant anomaly in my data (e.g., an unusually high resting heart rate) so I can pay attention to it.

- (US-04) Recommendation: As Alex, I want to receive a simple, understandable recommendation related to a detected anomaly so I know what I can do about it.

- (US-05) Historical Trends: As Alex, I want to view historical charts of my key metrics over the last week/month so I can identify personal trends.

### 4. Goals & Success Metrics

| Goal | Metric | Target (for V1.0) |
| --- | --- | --- |
| Validate Anomaly Detection Model | F1-Score of the anomaly detection model on the test dataset. | > 0.85 |
| Deliver Core User Value | All V1.0 user stories are implemented and pass User Acceptance Testing (UAT). | 100% completion |
| Ensure System Performance | API response time for fetching dashboard data. | < 500ms (p95) |
| Maintain System Stability | System uptime during the final two weeks of the project. | > 99.5% |

### 5. Features & Requirements (V1.0)

#### Feature 1: Data Ingestion & Processing

- Requirement 1.1: The system will ingest time-series data from a pre-defined PhysioNet dataset. The data source is confirmed as a simulated combination of the MIMIC-III Waveform Database (for HR, SpO2) and the Sleep-EDF Database Expanded (for sleep patterns).

- Requirement 1.2: The Data Engineer will create a documented, clean, and normalized dataset ready for the ML model, covering: Heart Rate, Blood Oxygen (SpO2), Sleep Stages, and daily Step Count.

- Acceptance Criteria: A final dataset is available in a shared S3 bucket with a clear data dictionary.

#### Feature 2: AI-Powered Anomaly Detection

- Requirement 2.1: An ML model will be trained to detect anomalies in user health metrics. The primary models for implementation are Isolation Forest and LSTM.

- Requirement 2.2: The trained model will be saved as a file (e.g., .pkl or .h5) that can be loaded by the backend API.

- Requirement 2.3: The model must achieve an F1-score of > 0.85 on the held-out test set.

- Acceptance Criteria: The final model file and its evaluation notebook are committed to the project's code repository.

#### Feature 3: Backend & REST API

- Requirement 3.1: A REST API will be built using Flask.

- Requirement 3.2: The API will expose the following documented endpoints:

  - GET /api/v1/user/{user_id}/dashboard

  - GET /api/v1/user/{user_id}/history?metric=<metric_name>&period=<period>

  - POST /api/v1/predict (Internal for model serving)

- Acceptance Criteria: The API is fully documented using Swagger/OpenAPI and all endpoints function as specified in the technical design.

#### Feature 4: User-Facing Web Application

- Requirement 4.1: A responsive web application will be built using the Flask framework with Jinja2 templating for server-side rendering.

- Requirement 4.2 (Dashboard): The main page will display key metrics from US-02 using clear data visualizations.

- Requirement 4.3 (Anomaly Display): If an anomaly is detected, a prominent alert card will be displayed on the dashboard (US-03).

- Requirement 4.4 (Recommendations): The alert card will include pre-defined, rule-based recommendations linked to specific anomaly types (US-04).

- Requirement 4.5 (Charts): A "Trends" page will allow users to view historical data using line charts (US-05).

- Acceptance Criteria: The web application is accessible via a URL and passes all UAT for the defined user stories.

### 6. Non-Functional Requirements (NFRs)

- Security: Basic security practices will be enforced. No hardcoded secrets in the code repository.

- Privacy: The system is a single-user prototype and will not handle real Protected Health Information (PHI). It must not be presented as a medical device.

- Performance: The main dashboard page must achieve a Load Time of < 3 seconds. API p95 latency must be < 500ms.

- Deployment: The application will be containerized using Docker and deployed to Amazon Web Services (AWS), utilizing a service such as AWS Elastic Beanstalk or Amazon ECS for orchestration.

### 7. Out of Scope for V1.0

- Direct Wearable API Integration: (e.g., Fitbit, Apple HealthKit). This is a top priority for V2.

- Native Mobile App (Flutter/Swift/Kotlin): V1 is a web application only.

- Multi-User Accounts & Authentication: V1 will operate in a single-user demo mode.

- Machine-Learned Recommendations: V1 recommendations will be rule-based.

- HIPAA Compliance: The system is a prototype and is not a medical device.

### 8. High-Level Timeline & Phases (8-Week Target)

- Phase 1: Foundation (Weeks 1-2): Setup, Data, and Initial Modeling.

- Phase 2: Backend & API (Weeks 3-4): Building the service layer and refining the model.

- Phase 3: Frontend & Integration (Weeks 5-6): Building the UI and connecting systems.

- Phase 4: Testing, Deployment & Polish (Weeks 7-8): E2E testing, cloud deployment, and final reporting.

### 9. Approvals

This document has been reviewed and approved by the key project stakeholders. It will serve as the guiding document for the development of Project Vita V1.0.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Manager | [Junior PM Name] | (digital signature) | 26-Oct-2023 |
| Supervising PM / Product Owner | [Supervisor's Name] | (digital signature) | 26-Oct-2023 |
| Lead Engineer | [Lead Engineer's Name] | (digital signature) | 26-Oct-2023 |

# AI-Powered Health Monitoring System

# Project Overview

This project aims to develop a system that monitors users' health in real-time using data from devices. It analyzes health metrics such as heart rate, blood oxygen levels, and activity levels to detect anomalies and provide personalized health recommendations.

# Key Features

- Real-Time Health Monitoring

- Anomaly Detection using AI

- Personalized Health Recommendations

- User-Friendly Web or Mobile Interface

# Project Implementation Steps

## 1. Define the Problem and Scope

Objective: Build a system that monitors health metrics and provides actionable insights.
Target Users: Individuals who use wearable devices.
Key Metrics: Heart rate, blood oxygen levels, sleep patterns, activity levels.

## 2. Data Collection

Data Sources: Simulated or APIs (Fitbit, Apple Health).
Dataset: PhysioNet.
Preprocessing: Clean and normalize.

## 3. Model Selection

Use Isolation Forest and LSTM for anomaly detection.
Libraries: scikit-learn, TensorFlow, PyTorch.

## 4. Model Training and Evaluation

Split data (e.g., 80/20).
Metrics: Accuracy, Precision, Recall, F1.
Cross-validation.

## 5. Build a User Interface

Web (Flask) or Mobile (Flutter).
Display metrics, anomalies, recommendations, charts.

## 6. Deployment

Use Azure, AWS, or Google Cloud.
Containerize with Docker, orchestrate with Kubernetes.
Deploy model as REST API.

## 7. Testing and Validation

Unit, integration, and user testing.

## 8. Documentation and Reporting

Detailed report, visualizations, screenshots, presentation slides.

# Team Member Task Distribution

## 1. Project Manager & Research Lead

Define scope, handle documentation, coordinate team, ensure compliance, create final report/presentation.

## 2. Data Engineer

Simulate and preprocess health data, prepare clean datasets.

## 3. AI/ML Engineer

Select and train ML models, evaluate performance, save model files.

## 4. Backend & API Developer

Build and deploy Flask app, create REST APIs, setup deployment.

## 5. Frontend & UI/UX Developer

Design web/mobile UI, integrate with backend, implement charts and alerts.

# Expected Outcomes

- A functional AI-powered health monitoring system.
- A user-friendly app to visualize and manage health data.
- A comprehensive report and presentation for showcasing.

# Why This Project?

This project is highly relevant in modern healthcare technology. It gives learners experience with end-to-end AI project development including data processing, machine learning, deployment, and UI design.